## Slide 1: Engr. A. S. Oluwajembola
STARTING THE PROJECT AUL-DHS 413

## Slide 2: Starting a project
Starting a project according to the Project Management Institute (PMI) Guide, specifically the PMBOK® Guide (Project Management Body of Knowledge), follows the Initiating Process Group. This phase establishes the foundation for a successful project by defining high-level objectives, stakeholders, and project feasibility

## Slide 3: What is project Charter?
The Project Charter is a formal document that authorizes the project and gives the project manager the authority to apply organizational resources to project activities. It serves as a high-level document that outlines the project's objectives, Key stakeholders and their roles, scope, high-level requirements and key deliverables, Budget and schedule overview, assigned project manager and their authority level.

## Slide 4: Purposes of project Charter
1. Formally Authorizes the Project – It grants official approval for the project to begin.
2. Defines High-Level Objectives and Scope – It provides a broad understanding of what the project aims to achieve.
3. Identifies Key Stakeholders – Lists important stakeholders and their roles in the project.
4. Appoints the Project Manager – Gives the project manager authority to use organizational resources.
5. Serves as a Reference Document – Acts as a guiding document throughout the project lifecycle.
6. Links the Project to Organizational Goals – Ensures the project aligns with business objectives and strategic goals.

## Slide 5: Key elements of a project charter
1. Project Purpose or Justification
• Explains why the project is being undertaken.
• Defines how the project aligns with business objectives or solves a problem.
• Example: "This project aims to automate manual data entry, reducing errors and increasing efficiency by 30%."
2. Measurable Project Objectives and Success Criteria
• Specifies clear and measurable goals.
• Defines how project success will be evaluated.
• Uses SMART Criteria (Specific, Measurable, Achievable, Relevant, Time-bound).
• Example: "The project will deliver a functional e-commerce website within six months, staying within a $500,000 budget

## Slide 6: Key elements of a project charter
3. High-Level Project Scope
• Outlines what the project will and will not include (In-Scope vs. Out-of-Scope).
• Helps prevent scope creep (uncontrolled changes or expansion).
• Example: "The project includes designing a new website but does not cover ongoing website maintenance."
4. High-Level Requirements
• Identifies major business or technical requirements.
• Provides an overview of essential features or deliverables.
• Example: "The system must support 1,000 concurrent users and integrate with the company’s existing CRM."

## Slide 7: Key elements of a project charter
5 . Project Assumptions and Constraints
• Assumptions: Conditions considered true for planning but not yet proven.
• Constraints: Limitations such as budget, time, resources, or regulations.
• Example:
Assumption: "The client will provide timely feedback within 48 hours."
Constraint: "The project must be completed within a $1M budget and by December 31, 2025."
6. Project Risks
• Identifies high-level risks that could impact the project.
• Example: "A key risk is supplier delays, which could impact the project timeline."

## Slide 8: Key elements of a project charter
7 Project Milestones and Timeline
• Lists major phases or significant events with estimated dates.
• Example:
Milestone Expected Date
Project Kickoff April 10, 2025
Prototype Development Complete July 20, 2025
Final Testing & Deployment December 1, 2025
8. Budget Summary
• Provides an estimated budget range or allocation.
• Example: "The project has a budget of $500,000, with 40% allocated to development and 20% to testing."

## Slide 9: Key elements of a project charter
9. Key Stakeholders
• Identifies key individuals or groups with interest or influence over the project.
• Example:
10. Project Manager and Authority Level
• Names the Project Manager and defines their level of authority.
• Example: "John Doe is assigned as Project Manager and has the authority to approve expenses up to $50,000.“
11. Approval and Authorization
• Contains signatures from key decision-makers (e.g., sponsor, steering committee).
• Officially authorizes the project and grants authority to the project manager
s/n | Stakeholder | Role | Influence Level
1 | John Doe | Project Sponsor | High
2 | Jane Smith | IT Director | Medium

## Slide 10: QUIZ

## Slide 11: For each item listed, simply detemtine if it is done in initiating:, planning, executing, monitoring and controlling or closing.
. QUESTIONS
1. Sponsor(s) selects the project manager.
2. Sponsor(s) determines the authority of the project manager.
3. Collect historical information.
4. Divide large projects into phases. Use project governance rules and apply
them to the project.
5. Identify stakeholders, and determine their influence, expectations, and
impact. Document that information in a stakeholder register.
6. Determine high-level requirements, constraints, assumptions, and risks.
7. Turn high-level stakeholder needs, wants, and expectations into
requirement.
8. Make sure the business case and the analysis supporting the need for the
project are documented and understood.
9. Use the benefits management plan to understand the benefits that the project is expected to deliver to the business.
10. Ensure the high-level product scope is documented with as much detail as is practical

## Slide 12
. QUESTIONS
11. Understand how the project supports the organizations strategic objectives
12. Collect and use any relevant, existing agreements {including contracts)
that might be generating the project or that will be required during the project.
13. Determine success criteria and measurable project and product
objectives.
14. Facilitate the resolution of conflicting objectives.
15. Become familiar with the company culture and structure as they relate to the project.
16. Find existing processes, standards, and compliance requirements that affect the project.
17. Understand how the organization does business (business knowledge) and what procedures, and policies are already in place to use on the project.
18. Do planning on a high-level basis.
19. Perform high - level estimating for the project schedule and budget.
20. Use the high-level planning and estimating data to determine whether the
project objectives can be achieved within the given constraints and
whether the expected benefits can be realized
For each item listed, simply detemtine if it is done in initiating:, planning, executing, monitoring and controlling or closing.

## Slide 13
. QUESTIONS
21. Determine what form the project charter will take, including its level of detaiL
22. Coordinate project initiating efforts with stakeholders, including the customer.
23. Work with the customer and others to determine high -level acceptance criteria and clarify what is and is not in the project.
24. Determine the initial project organization.
25. identify any inherent or required milestones on the project.
26. Finalize the project charter.
27. Obtain formal approval of the project charter.
28. Define the exit criteria for the project (when and why the project or phase should be dosed).
29. Involve subject matter -experts in devdoping the project charter and
identifying stakeholders.
30. Develop project documents such as the risk register, the stakeholder register and the assumption log, includlng data on identified risks and
stakeholders.
31. Use stakeholder mapping to analyze data on identified stakeholders to
understand their power, interest, and influence.
For each item listed, simply detemtine if it is done in initiating:, planning, executing, monitoring and controlling or closing.