## Slide 1: Engr. A. S. Oluwajembola
STARTING THE PROJECT II AUL-DHS 413

## Slide 2: Stakeholders
A project stakeholder is an individual, group, or organization that may affect, be affected by, or perceive itself to be affected by a decision, activity, or outcome of a project.
A Stakeholder Register is created to document key stakeholders, their interests, and influence on the project. Stakeholder analysis helps determine engagement strategies.
2.1 Key Project Stakeholder’s Roles And Responsibilities.
The following are key Project stakeholders and their responsibilities.
1. Project Sponsor
Role: Provides financial support and overall project direction.
Responsibilities:
Authorizes the Project Charter and approves major decisions.
Secures funding and resources for the project.
Champions the project at the executive level.
Resolves high-level issues and removes obstacles.
Ensures the project aligns with business objectives

## Slide 3
Project Manager
Role: Responsible for planning, execution, monitoring, and closing of the project.
Responsibilities:
• Develops the Project Management Plan and manages execution.
• Oversees scope, schedule, cost, quality, risk, and stakeholder engagement.
• Communicates with stakeholders and manages expectations.
• Leads and motivates the project team.
• Reports project performance to the sponsor and stakeholders.
Project Team Members
Role: Perform project work as per their assigned responsibilities.
Responsibilities:
• Execute tasks as defined in the Project Plan.
• Provide expertise in their functional areas.
• Collaborate with other team members and stakeholders.
• Identify and escalate issues when necessary.
• Document and report progress on deliverables.

## Slide 4
4. Functional Managers
Role: Oversee specific departments and allocate resources.
Responsibilities:
Provide subject matter experts (SMEs) and technical guidance.
Manage the workload of team members assigned to the project.
Ensure resources are available as per project needs.
Approve work schedules and priorities.
Support the project manager in resolving resource conflicts.
5. Customers/Clients
Role: End users or buyers of the project’s product, service, or outcome.
Responsibilities:
Define and communicate project requirements.
Provide feedback on deliverables and participate in reviews.
Approve project milestones and final outcomes.
Use the delivered product or service after project completion

## Slide 5
6. Stakeholder Groups (External & Internal)
Role: Individuals or organizations affected by the project but not directly involved in execution.
Responsibilities:
Influence project requirements and outcomes.
Provide feedback and input during key project phases.
Support or oppose the project based on their interests.
Ensure project aligns with organizational policies and regulations.
7. Steering Committee / Governance Board
Role: Provides strategic oversight and ensures project alignment with business goals.
Responsibilities:
Sets strategic direction and priorities for the project.
Approves major project changes or deviations.
Reviews project performance and ensures compliance with standards.
Provides executive-level risk management support.

## Slide 6
2.3 The Concept Of Authority, Responsibility, And Decision Making
1. Authority
Definition:
Authority is the right to apply project resources, make decisions, and give approvals.
Explanation:
• It's typically granted by organizational structures (like a project charter or management).
• A project manager's level of authority can vary depending on the organizational environment (functional, matrix, or projectized structure).
• Authority enables the project manager to:
o Allocate resources
o Approve budgets
o Make project-related decisions
o Direct the team

## Slide 7
2. Responsibility
Definition: Responsibility refers to the obligation to complete assigned tasks and deliverables.
Explanation:
Team members, stakeholders, and especially the project manager are expected to fulfill their roles and meet expectations.
PMI emphasizes RACI charts (Responsible, Accountable, Consulted, Informed) as a tool to clearly define responsibilities in a project.
Responsibility does not always come with authority—people may be responsible for tasks but need to report to someone with the authority to approve actions

## Slide 8
3. Decision-Making
Definition : Decision-making is the process of selecting a course of action from multiple alternatives to move the project forward.
Explanation:
Effective decision-making is crucial for balancing constraints (scope, time, cost, quality, etc.).
PMI encourages collaborative decision-making where appropriate, involving team members and stakeholders.
Decision-making can involve:
  Risk responses
  Resource allocation
  Change control approvals
Tools and techniques like decision trees, multi-criteria decision analysis, and voting techniques are often used.

## Slide 9
Authority enables a project manager or stakeholder to make decisions.
Responsibility ensures that the individual is held accountable for carrying out those decisions and tasks.
Decision-making is the exercise of authority and fulfillment of responsibility to guide the project toward success.

## Slide 10: QUIZ