PROJECT CHARTER

For

AnchorDesk

Automated Student Support & Complaint Tracking System

Presented by

Group 11

THE FACULTY OF SCIENCE AND FACULTY OF SOCIAL MANAGEMENT SCIENCE

A Group Project Submitted in Partial Fulfilment of the Requirements for the Course

DHS413- PROJECT MANAGEMENT

16TH DECEMBER 2025

Group Members

- Oluwafunmilayo Olugbodi - AUL/MAC/22/037

- Oluwanifemi Aransiola - AUL/IRS/22/004

- Oluwapelumi Ajayi - AUL/CMP/22/013

- Oluwasegun Agboola – AUL/CMP/22/011

- Oluwasemilore Osobukola - AUL/ACC/23/042

- Oluwaseun Babajide – AUL/CMP/23/096

- Oluwaseyi Akinbode – AUL/CMP/22/016

- Oluwatobi Adefemi – AUL/CMP/22/003

- Oluwatobiloba Otegbayo - AUL/IRS/23/023

- Oluwatosin Adeife – AUL/CMP/22/001

- Onyinyechukwu Victor – AUL/CMP/22/088

- Oreoluwa Akinbinu – AUL/CMP/22/015

Table of Contents

Project Charter	4

1. Project Background / Introduction	4

2. Project Purpose and Justification	4

Benefits of this project include:	5

3. Project Objectives	5

Specific Objectives	5

4. Project Organization	5

5. Project Scope	5

In-Scope:	6

Out-of-Scope:	6

Key Deliverables:	6

6. Project Stakeholders	6

7. Project Team Structure and Responsibilities	7

8. Project Timeline / Milestones	7

9. Control & Approval of the Project	8

Assumptions:	8

Constraints:	8

Risks and Mitigation Strategies:	8

10. Success Criteria	8

11. Approval and Sign-Off	9

# Project Charter

Project Title: AnchorDesk: Automated Student Support & Complaint Tracking System

Project Sponsor: Head of Department, Computer Science / Vice Chancellor

Project Manager: Group 11

Date: 16th December 2025

### 1. Project Background / Introduction

This project charter formally authorizes the existence of the AnchorDesk project and provides the project manager with the authority to apply organizational resources to project activities.

The project was initiated to address critical operational bottlenecks in the administrative support system at Anchor University. Currently, students face significant challenges in resolving academic and non-academic issues, ranging from portal errors and school fees payment verifications to hostel accommodation requests. The existing process relies heavily on physical presence at the ICT or Student Affairs offices, leading to overcrowding, long wait times, and lost complaints.

AnchorDesk is an enterprise-grade, web-based help desk platform designed specifically for the university environment. It digitizes the entire support lifecycle by allowing students to log complaints remotely, upload proof of claims (such as payment receipts), and track resolution status in real-time. Additionally, the system integrates an Artificial Intelligence assistant ("AnchorDesk AI") to provide instant answers to routine inquiries, further reducing the workload on human staff.

### 2. Project Purpose and Justification

The purpose of this project is to design, develop, and deploy a centralized support portal that eliminates the need for physical queuing for routine administrative tasks.

The aim is to modernize the university's student support infrastructure by creating a transparent, auditable, and efficient digital workflow. This system ensures that every student complaint is recorded, assigned a unique tracking ID, and routed to the appropriate department (ICT, Bursary, or Student Affairs) for immediate action.

## Benefits of this project include:

- Operational Efficiency: Drastically reduces foot traffic at administrative offices by moving the complaint process online.

- Transparency & Accountability: Provides students with real-time visibility into the status of their requests (Open, In Progress, Resolved).

- 24/7 Availability: Uses AI to answer student queries at any time of day, unlike physical offices which close at 5 PM.

- Data-Driven Insights: Enables management to track which departments have the most complaints and average resolution times.

- Digital Record Keeping: Eliminates the risk of lost paper files or verbal complaints being forgotten.

### 3. Project Objectives

General Objective To develop a secure, responsive, and intelligent web-based platform that automates the submission, routing, and resolution of student complaints within Anchor University.

Specific Objectives The specific objectives of this project are to:

- Develop a User-Friendly Portal: Create an intuitive interface where students can easily log complaints and upload supporting documents (images/PDFs).

- Implement Real-Time Tracking: Ensure every ticket has a live status indicator so students never have to ask "Is it done yet?"

- Integrate Artificial Intelligence: Deploy a Generative AI chatbot (powered by Google Gemini) to handle at least 40% of general inquiries automatically.

- Secure Data Management: Implement Role-Based Access Control (RBAC) to ensure students only see their own data while Admins have holistic views.

- Deliver High Performance: Ensure the system loads in under 2 seconds and handles concurrent user requests without downtime.

### 4. Project Organization

The project will be executed by a technical development team focused on modern software engineering practices. The team is structured to cover all aspects of the Software Development Life Cycle (SDLC), from requirement gathering to deployment.

### 5. Project Scope

The scope of the project is strictly defined below:

## In-Scope:

- Student Module: Secure Authentication, Ticket Submission Form, Image/Proof Upload, History Dashboard, AI Chatbot.

- Admin Module: Centralized Control Panel, Ticket Status Management (Open/Close), Admin Commenting System.

- System Architecture: Database Setup (Firebase), Frontend Development (React), AI Integration.

- Documentation: User Manuals for Students and Staff, Technical System Documentation.

## Out-of-Scope:

- Payment Processing: The system tracks payment issues via receipt uploads but does not process actual financial transactions.

- Biometric Integration: Fingerprint or facial recognition login is not included in this phase.

- Mobile App: The system is a Progressive Web App (PWA) accessible via browser, not a native Play Store app.

## Key Deliverables:

- Project Charter & Requirement Specification.

- High-Fidelity UI/UX Prototypes (Landing Page, Dashboards).

- Fully Functional Web Application (Source Code).

- Admin and User Training Guides.

- Final Project Report.

### 6. Project Stakeholders

The project involves key stakeholders whose roles are outlined below.

| Stakeholder | Role |
| --- | --- |
| Project Sponsor | Provides academic approval, grading, and resource oversight. |
| Project Manager | Oversees planning, coding, and final delivery (You). |
| ICT Unit | Primary users of the Admin Dashboard; responsible for resolving tickets. |
| Students | End-users who will submit complaints and use the AI bot. |
| Student Affairs | Secondary users for non-academic complaints (hostels, etc.). |

### 7. Project Team Structure and Responsibilities

| Role | Responsibility |
| --- | --- |
| Lead Developer (Full Stack) | System architecture, React frontend coding, and Firebase backend logic. |
| UI/UX Designer | Designing the landing page, glassmorphism effects, and ensuring responsiveness. |
| AI Specialist | Configuring the Google Gemini API and training the chatbot persona. |
| QA / Tester | Testing the system for bugs, broken links, and security vulnerabilities. |
| Documentation Lead | Writing the project report, user guides, and slide decks. |

### 8. Project Timeline / Milestones

| Milestone | Description | Target Date |
| --- | --- | --- |
| Project Initiation | Charter sign-off and topic approval | Dec 16, 2025 |
| Design Phase | UI/UX Wireframes and Frontend Landing Page | Jan 10, 2026 |
| Core Development | Authentication, Dashboard, and Ticket Logic | Feb 06, 2026 |
| AI Integration | Chatbot implementation and API connection | Feb 20, 2026 |
| Testing & Admin Module | Admin Dashboard build and system-wide testing | Mar 05, 2026 |
| Project Closure | Final defense, deployment, and report submission | Mar 20, 2026 |

### 9. Control & Approval of the Project

## Assumptions:

- Students have access to internet-enabled devices (smartphones/laptops).

- The university administration is willing to adopt a digital method for complaint resolution.

- Google Gemini API remains available and free/affordable for development use.

- Firebase services maintain 99.9% uptime during the demonstration.

## Constraints:

- Time: The project must be completed within the academic semester.

- Budget: Zero-budget constraint; relies on free-tier developer tools (Firebase Spark Plan).

- Data Access: Limited access to real student database records (mock data will be used).

## Risks and Mitigation Strategies:

| Risk | Impact | Mitigation |
| --- | --- | --- |
| API Limit Exceeded | High | Use caching for AI responses and stay within free tier limits. |
| Internet Connectivity | Medium | Build the app as a PWA (Progressive Web App) to handle poor network gracefully. |
| User Adoption | High | Design an "Excellent" Landing Page to convince users of the value immediately. |
| Data Privacy | High | Implement strict database rules so students cannot see each other's tickets. |

### Detailed Budget Breakdown

#### 1. Technical Infrastructure (The "Engine") - ₦350,000

This ensures the platform never crashes, is secure, and sends fast notifications.

| Item | Description | Cost (₦) |
| --- | --- | --- |
| Server & Hosting | 1-Year Cloud VPS (DigitalOcean/AWS) + SSL Security | 120,000 |
| Domain Name | Premium Domain registration (.com or .edu.ng) | 15,000 |
| SMS Gateway API | 20,000 units Bulk SMS (Crucial for verifying students & alerts) | 65,000 |
| Email Service | Transactional Email Service (e.g., SendGrid) for 1 year | 50,000 |
| Premium Assets | UI Kits, Icons, Stock Photos, Premium Admin Template | 50,000 |
| Play Store/App Store | Developer Console Accounts (Google $25 + Apple $99) | 50,000 |
| Sub-Total |  | ₦350,000 |

#### 2. Development Logistics & Operations - ₦400,000

Software development in Nigeria requires reliable power and internet. This covers your "overhead" costs.

| Item | Description | Cost (₦) |
| --- | --- | --- |
| Internet Data | High-speed commercial data plan (6 months) | 120,000 |
| Power Support | Fuel/Generator/Inverter maintenance for uptime during dev | 180,000 |
| Hardware Accessories | Peripherals (External Monitor, Hard Drive for backups) | 100,000 |
| Sub-Total |  | ₦400,000 |

#### 3. Marketing, Branding & Publicity - ₦450,000

Since this is also a campaign tool for your Presidency, this is where you "win the crowd."

| Item | Description | Cost (₦) |
| --- | --- | --- |
| Merchandise | 30 Branded Polos/T-shirts for Team & Early Adopters | 180,000 |
| Print Media | Roll-up Banners (2), Flyers (500), Stickers (1000) | 120,000 |
| Social Media Ads | Targeted Instagram/Facebook Ads (Geofenced to Anchor Uni) | 50,000 |
| Launch Event | Refreshments & Sound for the "Anchor Desk Launch Party" | 100,000 |
| Sub-Total |  | ₦450,000 |

#### 4. Human Resources & Stipends - ₦150,000

Even if you are the lead dev, you need help. You shouldn't do everything alone.

| Item | Description | Cost (₦) |
| --- | --- | --- |
| Graphic Designer | Stipend for specialized branding/UI assets | 50,000 |
| Content Writer | Stipend for writing Help Articles/Blog posts | 40,000 |
| Beta Testers | Data allowance/Lunch for 20 students to test the app | 60,000 |
| Sub-Total |  | ₦150,000 |

#### 5. Legal & Contingency - ₦150,000

Safety net for price changes or unexpected expenses.

| Item | Description | Cost (₦) |
| --- | --- | --- |
| Documentation | Printing of proposals, reports, manuals | 30,000 |
| Contingency Fund | 10% Reserve for inflation or emergencies | 120,000 |
| Sub-Total |  | ₦150,000 |

| Category | Amount (₦) | % of Budget |
| --- | --- | --- |
| Technical Infrastructure | 350,000 | 23.3% |
| Logistics & Operations | 400,000 | 26.6% |
| Marketing & Branding | 450,000 | 30.0% |
| Human Resources | 150,000 | 10.0% |
| Legal & Contingency | 150,000 | 10.0% |
| TOTAL | ₦1,500,000 | 100% |

### 10. Success Criteria

The project will be considered successful if:

- The system successfully records a ticket and updates its status in real-time.

- The AI Chatbot answers a campus-related question correctly during the demo.

- The User Interface is responsive across both mobile phones and laptops.

- The Project Supervisor approves the final code and documentation.

### 11. Approval and Sign-Off

By signing below, the stakeholders agree to the project scope, objectives, and deliverables as outlined in this charter.

Project Sponsor Name: _______________________

Signature: _______________________

Date: _______________________