## Slide 1: Project Communications
DHS 413
DR. E. E. OKOH

## Slide 2: Definition
Project communications involve the processes necessary to ensure timely and appropriate planning, collection, creation, distribution, storage, retrieval, management, control, monitoring, and ultimate disposition of project information.

## Slide 3: Definition
Effective communication bridges diverse stakeholders, ensuring that messages are clear, concise, and tailored to their needs and expectations.

## Slide 4: Elements of Effective Communication
According to PMBOK, effective communication requires clarity, structure, and active engagement between senders and receivers.

## Slide 5: A. The 5 Cs of Written Communication
Correct grammar and spelling – Errors distort meaning and reduce credibility.
Concise expression – Eliminate unnecessary words; be brief but complete.
Clear purpose and direction – Align message with the reader’s needs.

## Slide 6: A. The 5 Cs of Written Communication
Coherent logical flow – Use logical progression and summary markers.
Controlled flow of ideas – Summarise key points; use visuals where helpful.

## Slide 7: B. Sender–Receiver Model
Effective communication occurs when:
The sender encodes and transmits a message clearly.
The receiver decodes and acknowledges receipt.
Feedback ensures understanding and reduces “noise” (barriers like cultural, emotional, or linguistic differences).

## Slide 8: C. Key Attributes of Effective Communication
Clarity of purpose – Define why the communication is occurring.
Understanding of the receiver – Know their needs, background, and preferences.
Monitoring effectiveness – Assess whether communication achieves its purpose.

## Slide 9: C. Key Attributes of Effective Communication
Active listening – Engage, clarify, and confirm understanding.
Cultural awareness – Adjust tone and format to cultural contexts.
Feedback loops – Encourage questions and confirmation.

## Slide 10: Identify Appropriate Communication Methods (Given a Scenario)
PMBOK categorizes communication methods into three major types
Interactive Communication
Push Communication
Pull Communication

## Slide 11: Identify Appropriate Communication Methods (Given a Scenario)
.

## Slide 12: Identify Appropriate Communication Methods (Given a Scenario)
.

## Slide 13: Identify Appropriate Communication Methods (Given a Scenario)
.

## Slide 14: Scenario Application Examples
Daily stand-up meetings (interactive) – Agile projects with co-located teams.
Progress reports via email (push) – Regular updates for executive stakeholders.
Posting updates on intranet (pull) – Organisation-wide announcements.

## Slide 15: Other Communication Contexts
Interpersonal: One-on-one discussions (e.g., performance feedback).
Small group: Team brainstorming sessions.
Public communication: Stakeholder briefings.

## Slide 16: Other Communication Contexts
Mass communication: Press releases, newsletters.
Social computing: Collaborative updates through social media or online platforms.

## Slide 17: Components of a Status Update
A status update (or report) communicates current progress against the project plan, helping stakeholders make informed decisions.

## Slide 18: A. Typical Components
Project Identification – Project name, date, reporting period, author.
Summary of Work Completed – Tasks finished since the last update.
Upcoming Work – Tasks planned for the next period.

## Slide 19: A. Typical Components
Schedule Performance – Current timeline vs. planned milestones.
Cost Performance – Budget used, cost variances (may include Earned Value data).
Quality Status – Defects, rework, compliance with standards.

## Slide 20: A. Typical Components
Risks and Issues – Newly identified risks, mitigation actions, issue log highlights.
Change Requests – Approved or pending scope, cost, or schedule changes.

## Slide 21: A. Typical Components
Key Decisions and Approvals Needed – Items requiring management attention.
Stakeholder Communication Summary – Who was informed and by what method.

## Slide 22: B. Presentation Formats
Dashboards or Heat Maps – Visual summary of metrics.
Stoplight (RAG) Reports – Red–Amber–Green indicators of project health.
Graphs/Charts – Progress curves, earned value trends.
Narrative Summary – Qualitative explanations for variances.

## Slide 23: C. Importance of Status Updates
Keeps stakeholders informed.
Enables early detection of performance issues.
Provides documentation for monitoring and control.
Supports decision-making and governance processes

## Slide 24: Summary
.

## Slide 25: THANK YOU